Task 7.1:

Scrum Meeting:

Date/Location: 09-10-2015, LOCATION Swinburne Library

Attendees: BBS,JD,DS

Start Time: 11:00

End Time: 11.05

Brad:

- Having issues with static error

- Everything else done

Daniel:

- All tasks complete

Jordan:

- All tasks complete

Decision:

We are going to get help with static error at help desk

Sprint Review:

After seeking external help all tasks were completed but not by the due date.

We now have a working product that build and runs but still has some bugs to be fixed in the next sprint.

Sprint Retrospective:

- We forgot to use toggl and need to use it for the next sprint.

- Needed to have more meeting’s

- Take advantage of slack for better communication