Task 7.1

# Scrum Meeting

Date/Location: 09-10-2015, LOCATION Swinburne Library

Attendees: BBS,JD,DS

Start Time: 11:00

End Time: 11.05

Brad:

* Having issues with static error
* Everything else done

Daniel:

* All tasks complete

Jordan:

* All tasks complete

Decision:

We are going to get help with static error at help desk

# Sprint Review

We now have a project that, although it has some bugs, works rather well. The product owner has given us little feedback so far, however he has implored us to extend the project and fix the remaining bugs that we have.

# Sprint Retrospective

Unfortunately a number of our errors were caused by us not having the resources that the code called for. We had forgotten to import them to the new project which caused numerous issues. Once we realised this, we discovered that we had already solved a number of our errors previously but had returned them to erroneous code as we thought that they hadn’t worked.

We did not use Toggl as we should have though we did put Trello to good use, ensuring that all project members knew what needed to be done and who was responsible for what.

# Completed Tasks

* Cursor issues in deployment
* Corrected issue where the splash animation would play instead of the explosion
* Implemented High Score Table
* Imported resources from VB project
* Corrected erroneous sound issues
* Debugged faulty C# translation from VB code
* Imported working C# shell scripts

# Task to Complete in the Future

* Fix error where all AI are Hard AI